DocAssist

Doctor Workflow Management — Android Application

Architecture Blueprint & Phased Implementation Plan

Version 1.0  ·  February 2026

Stack: Expo React Native  ·  Node.js  ·  PostgreSQL  ·  Google Cloud Run  ·  Gemini AI

# 1. Executive Summary

DocAssist is a mobile-first Android application designed to streamline the daily workflows of doctors and hospital administrators in India. The application addresses core operational challenges: fragmented patient records, manual prescription writing, lack of AI-assisted clinical decision support, and inefficient appointment management.

The solution is built entirely on open-source and free-tier cloud services, ensuring minimal operational costs during development and testing, while being fully deployable to Google Cloud for production scale.

Target Deployment: Android (Primary) via Expo React Native. Backend: Google Cloud Run. Database: Supabase (PostgreSQL free tier). AI: Google Gemini 1.5 Flash API.

## Key Capabilities

- Appointment scheduling with SMS reminders to patients

- Complete patient profile and visit history management

- AI-assisted prescription writing with Indian medicine search

- Gemini AI clinical suggestions based on diagnosis and history

- Role-based access for Doctors and Admin staff

- PDF prescription generation and printing

# 2. Medicine Database — OpenFDA vs. Indian Context

This is a critical design decision. OpenFDA is not suitable for Indian deployments as its primary mandate is the US FDA drug registry. The coverage gap is significant:

| Criteria | OpenFDA (USA) | India-Specific Solution |
| --- | --- | --- |
| Coverage | US FDA-approved drugs only | 1 lakh+ Indian branded & generic drugs |
| Indian Brands | Not available (e.g., Augmentin, Crocin) | Full coverage via curated datasets |
| Generic Names | US INN format | Indian Pharmacopoeia (IP) naming |
| Language | English (US standards) | English with Indian trade names |
| Regulatory Body | US FDA | CDSCO / NPPA India |
| API Availability | Free REST API | Static datasets, self-hosted |
| Use in Indian App | ❌ NOT recommended | ✅ Recommended approach |

## Recommended Solution: Hybrid Indian Medicine Database

Since no single free live API covers Indian drugs comprehensively, the recommended approach is to self-host a curated Indian medicine database in PostgreSQL. Sources include:

- Primary Source — GitHub: junioralive/Indian-Medicine-Dataset

- Government Source — NPPA (National Pharmaceutical Pricing Authority) public data — bulk CSV download from nppa.gov.in

- OGD Platform — data.gov.in medicine datasets — Open Government Data Platform India

- TrueMD — TrueMD open dataset — 1 lakh+ Indian medicines with generics and alternatives

Implementation: Download datasets as CSV/JSON → clean and normalize → import into Supabase PostgreSQL → expose via backend REST API with full-text search (pg_trgm extension). This gives offline capability and zero per-query cost.

## Medicine Search Implementation

The medicine search in the prescription screen will work as follows:

- Doctor types a drug name (e.g., 'Amlodipine' or 'Stamlo')

- Backend queries PostgreSQL with ILIKE or trigram similarity for both brand and generic names

- Results show: Brand Name, Generic Name, Strength, Manufacturer, Price

- Doctor selects → dose frequency inputs appear (e.g., 1-0-1, before/after food, days)

- Supports both generic (Metformin) and brand name (Glycomet) searches

# 3. System Architecture

## 3.1 High-Level Architecture Diagram

The system follows a classic 3-tier architecture: Mobile Frontend → REST API Backend → Data Layer. All communication is over HTTPS. Firebase Auth handles identity; all clinical data sits in PostgreSQL.

Architecture Layers (top to bottom):

| Layer | Technology | Hosting | Purpose |
| --- | --- | --- | --- |
| Mobile Frontend | Expo React Native | User Device (Android) | UI, offline caching, push triggers |
| API Gateway / Backend | Node.js + Express | Google Cloud Run | Business logic, auth validation, routing |
| AI Service | Google Gemini 1.5 Flash | Google Cloud (API) | Clinical suggestions, diagnosis support |
| Database | PostgreSQL via Supabase | Supabase Free Tier | Patient data, appointments, prescriptions |
| Auth Service | Firebase Authentication | Google Firebase | Login, JWT tokens, role management |
| SMS Service | Fast2SMS / MSG91 | External API | Patient appointment reminders |
| File Storage | Supabase Storage | Supabase Free Tier | PDF prescriptions, patient docs |

## 3.2 Backend API Structure (Node.js + Express)

| Route | Method | Description | Auth Required |
| --- | --- | --- | --- |
| /auth/login | POST | Firebase token verification, return role + profile | No |
| /auth/me | GET | Get current doctor/admin profile | Yes (JWT) |
| /patients | GET/POST | List patients, create new patient | Yes |
| /patients/:id | GET/PUT | Get patient detail, update profile | Yes |
| /patients/:id/history | GET | Full visit history with prescriptions | Yes |
| /appointments | GET/POST | List/create appointments | Yes |
| /appointments/:id | PUT/DELETE | Update/cancel appointment | Yes |
| /prescriptions | POST | Create new prescription | Yes |
| /prescriptions/:id/pdf | GET | Generate and return prescription PDF | Yes |
| /medicines/search | GET | Search Indian medicine database (?q=amlo) | Yes |
| /ai/suggest | POST | Send diagnosis+history to Gemini, return suggestions | Yes |
| /notify/sms | POST | Trigger SMS to patient via Fast2SMS | Yes (Admin) |

## 3.3 Database Schema (PostgreSQL)

Core tables and their relationships:

| Table | Key Columns | Purpose |
| --- | --- | --- |
| users | id, firebase_uid, name, role (doctor/admin), specialty, hospital_id | Doctor and Admin accounts |
| patients | id, name, dob, gender, phone, blood_group, allergies, chronic_conditions | Patient master records |
| appointments | id, patient_id, doctor_id, scheduled_at, status, type, notes | Scheduling & queue |
| visits | id, patient_id, doctor_id, visited_at, chief_complaint, diagnosis, bp, weight | Visit records with vitals |
| prescriptions | id, visit_id, created_at, pdf_url, ai_suggestion_used | Prescription header |
| prescription_items | id, prescription_id, medicine_name, generic_name, dose, frequency, days | Individual drugs per prescription |
| medicines | id, brand_name, generic_name, strength, form, manufacturer, mrp, category | Indian drug master |
| sms_logs | id, patient_id, message, sent_at, status | SMS audit trail |

# 4. Feature Design Details

## 4.1 Authentication & Role Management

Firebase Authentication is used as the identity provider. Two roles exist:

- Doctor — can view/manage own patients, create prescriptions, view appointments

- Admin — manages all appointments, registers patients, views reports, sends SMS

Flow: User logs in with email/password in the app → Firebase returns an ID token → App sends token to backend /auth/login → Backend verifies token with Firebase Admin SDK → Returns user profile with role → App stores JWT + role in secure storage → All subsequent API calls include Bearer token in Authorization header.

## 4.2 Appointment Scheduling

- Calendar view (react-native-calendars library) with day/week/month toggle

- Doctor sees color-coded slots: green = confirmed, yellow = pending, red = cancelled

- Admin can create appointments, assign to any doctor, set type (new/follow-up/emergency)

- Auto-trigger SMS reminder 24 hours before appointment via Fast2SMS

- Status flow: Scheduled → Checked-In → Consulting → Completed / Cancelled

## 4.3 Patient Management

- Patient registration with: name, DOB, gender, phone, blood group, known allergies, chronic conditions

- Patient search by name or phone number

- Visit timeline showing all past visits with diagnosis and drugs prescribed

- Vitals tracking per visit: BP, weight, temperature, SpO2

- Patient tags: Diabetic, Hypertensive, Pregnant, etc. — visible on prescription screen

## 4.4 Prescription Writing

The prescription screen is the most critical UX flow. It is structured as:

| Step | Action | Details |
| --- | --- | --- |
| 1 | Patient auto-loaded | Patient tags, last vitals, allergies displayed at top |
| 2 | Diagnosis entry | Free text with common diagnosis autocomplete |
| 3 | AI Suggestion | Gemini analyzes diagnosis + past 3 prescriptions, suggests drugs |
| 4 | Medicine Search | Type brand/generic → select from Indian DB → enter dose |
| 5 | Review & Save | Full preview of prescription |
| 6 | Print / Share | Generate PDF → print via Bluetooth printer or share via WhatsApp |
| 7 | SMS | Send appointment summary or prescription notification to patient |

## 4.5 AI Clinical Suggestions (Gemini)

The AI suggestion feature uses Google Gemini 1.5 Flash (free tier: 1,500 requests/day). The backend constructs a structured prompt:

Prompt Template: 'Patient: [age], [gender], [chronic conditions], [known allergies]. Current diagnosis: [diagnosis text]. Last 3 prescriptions: [prescription history]. Suggest appropriate medicines with dosage, and flag any drug interactions. Respond in concise clinical bullet points.'

Important safeguards:

- AI suggestions are clearly labeled as 'AI Suggestions' — not clinical decisions

- Doctor must explicitly tap to add any suggested medicine

- Disclaimer shown in UI: 'AI suggestions for reference only. Doctor's judgment applies.'

- No patient PII (name, phone) is sent to Gemini API — only clinical details

## 4.6 SMS Notifications

Fast2SMS is recommended for Indian deployments — significantly cheaper than Twilio for Indian numbers (~₹0.15–0.20 per SMS). Integration is via REST API with API key. SMS types:

- Appointment Reminder — sent 24 hours before, auto-triggered by a cron job

- Appointment Confirmation — sent when appointment is created

- Prescription Ready — sent with a note when prescription is generated

- Follow-up Reminder — custom message sent by doctor/admin

## 4.7 Prescription Printing

- PDF generated on backend using pdfkit (Node.js) with clinic letterhead template

- Template includes: Clinic name, Doctor name & registration number, Patient details, Diagnosis, Medicines table with dose instructions, Doctor's digital signature area, Date

- PDF saved to Supabase Storage, URL returned to app

- App uses expo-print to send to Bluetooth thermal or A4 printer

- Can also be shared via WhatsApp or email from the app

# 5. Technology Stack — Complete Reference

| Category | Technology | Purpose | Cost |
| --- | --- | --- | --- |
| Mobile Framework | Expo SDK 51 (React Native) | Android app, OTA updates | Free |
| UI Components | NativeBase v3 / Tamagui | Pre-built mobile UI components | Free / Open source |
| State Management | Zustand | Lightweight global state | Free |
| API Client | React Query (TanStack Query) | Data fetching, caching, sync | Free |
| Calendar | react-native-calendars | Appointment calendar view | Free |
| PDF (frontend) | expo-print + expo-sharing | Print and share prescriptions | Free |
| Backend Runtime | Node.js 20 LTS | API server | Free |
| Backend Framework | Express.js | REST API routing | Free |
| ORM | Prisma ORM | Type-safe DB queries | Free |
| Database | PostgreSQL 15 (Supabase) | All clinical data | Free up to 500MB |
| Auth | Firebase Authentication | Login, JWT, user management | Free up to 50K MAU |
| AI | Google Gemini 1.5 Flash API | Clinical suggestions | Free: 1,500 req/day |
| SMS | Fast2SMS | Indian SMS delivery | ~₹0.15–0.20/SMS |
| PDF Generation | pdfkit (Node.js) | Prescription PDF creation | Free |
| Cloud Hosting | Google Cloud Run | Serverless backend containers | Free tier generous |
| Container | Docker | Backend containerization | Free |
| Medicine DB | Custom PostgreSQL + curated CSV | Indian drug database | Free |
| File Storage | Supabase Storage | PDF prescriptions | 1GB free |
| Push Notifications | Expo Push Notifications | In-app alerts | Free |

# 6. Phased Implementation Plan

The project is divided into 5 phases. Each phase produces a testable, working milestone. Total estimated timeline: 16–20 weeks for a solo developer or small team.

| Phase 1 Weeks 1–3 | Foundation & Authentication - Set up Expo project with TypeScript template - Configure Firebase Authentication (email/password) - Build Login screen with Doctor / Admin role tabs - Set up Node.js Express backend on local + Dockerfile - Set up Supabase PostgreSQL — create users, patients, appointments tables - Implement JWT middleware on backend for protected routes - Deploy backend to Google Cloud Run (staging environment) - Basic navigation: Bottom tabs, Stack navigation (React Navigation v6) - Milestone: Login works, role is identified, user sees empty dashboard |
| --- | --- |

| Phase 2 Weeks 4–7 | Patient & Appointment Management - Patient registration form with validation - Patient list with search by name / phone - Patient detail screen with vitals and tags - Appointment scheduling: calendar view, time slot picker - Doctor's daily queue view on dashboard - Appointment status management (Scheduled → Completed) - Admin view: all doctors' schedules in one screen - Set up Fast2SMS integration for SMS confirmation - Milestone: Full patient and appointment CRUD working end-to-end |
| --- | --- |

| Phase 3 Weeks 8–11 | Prescription Engine + Medicine Database - Download and normalize Indian medicine dataset (CSV → PostgreSQL) - Build medicines search API endpoint with pg_trgm trigram search - Medicine search autocomplete component in the app - Prescription form: patient header, diagnosis input, medicine list builder - Dose frequency input: frequency (1-0-1), timing (before/after food), days - Prescription save to database - PDF generation with pdfkit on backend — clinic letterhead template - expo-print integration for Bluetooth/network printer support - Prescription history accessible from patient detail screen - Milestone: Full prescription creation, saving, and printing flow works |
| --- | --- |

| Phase 4 Weeks 12–15 | AI Suggestions + Notifications - Google Gemini 1.5 Flash API integration on backend - Build prompt construction logic (diagnosis + history → clinical prompt) - AI suggestion panel in prescription screen — shows drug recommendations - One-tap add AI-suggested medicine to prescription - Drug interaction warning (basic rule-based check against allergy list) - Appointment reminder SMS — cron job 24 hours before appointment - In-app push notifications for appointment alerts (Expo Push) - Prescription sent notification to patient via SMS - Milestone: AI suggestions working, SMS reminders automated |
| --- | --- |

| Phase 5 Weeks 16–20 | Polish, Testing & Deployment - UI polish: loading skeletons, error states, empty states, pull-to-refresh - Offline support: cache last 10 patients and today's appointments - Admin dashboard: basic stats (appointments/day, total patients) - Settings screen: clinic details, doctor profile, prescription header config - End-to-end testing on physical Android device - Security audit: input validation, SQL injection prevention, HTTPS enforcement - Production Cloud Run deployment with environment variable secrets - APK build via Expo EAS Build for distribution - Milestone: Production-ready APK installable on clinic Android devices |
| --- | --- |

# 7. Cost Analysis

## Development / Testing Phase (Local)

| Service | Usage | Cost |
| --- | --- | --- |
| Expo Development Build | Local testing via Expo Go app | Free |
| Firebase Auth | < 50K MAU | Free |
| Supabase | < 500MB database, < 1GB storage | Free |
| Gemini 1.5 Flash API | < 1,500 requests/day | Free |
| Google Cloud Run (dev) | Minimal invocations during development | Free tier |
| Fast2SMS | Test SMS credits | ~₹100 for testing |
| Total Monthly Dev Cost |  | ~₹100 (practically zero) |

## Production Phase (Clinic Deployment)

| Service | Estimate | Monthly Cost (INR approx.) |
| --- | --- | --- |
| Google Cloud Run | ~10,000 API calls/month | Free–₹200 |
| Supabase (Pro if needed) | Beyond 500MB | ~₹1,700/mo |
| Firebase Auth | < 50K users | Free |
| Gemini API | < 1,500 req/day free tier | Free |
| Fast2SMS | ~500 SMS/month | ~₹100–150 |
| Domain (optional) | For backend API URL | ~₹800/year |
| Total Estimated Production | Small clinic | ₹0–₹2,000/month |

# 8. Security Considerations

Patient health data (PHI) must be protected carefully. The following security measures are implemented:

| Area | Measure |
| --- | --- |
| Authentication | Firebase Auth with short-lived JWT tokens (1 hour expiry) |
| Authorization | Role-based middleware on every protected route |
| Data in Transit | HTTPS enforced everywhere; Cloud Run uses TLS by default |
| Data at Rest | Supabase encrypts data at rest by default |
| AI Privacy | Patient PII (name, phone) never sent to Gemini API — only clinical data |
| Input Validation | Zod schema validation on all API inputs |
| SQL Injection | Prisma ORM uses parameterized queries — no raw SQL |
| API Keys | Stored in Google Cloud Secret Manager, never in code |
| APK Distribution | Internal distribution; not on Play Store unless intended |
| Session Management | Secure token storage using expo-secure-store on device |

# 9. Project Folder Structure

Recommended monorepo structure with /mobile for Expo app and /backend for Node.js API.

/docassist (root)

/mobile                          ← Expo React Native App

/app                           ← Expo Router screens

/(auth)/login.tsx

/(app)/dashboard.tsx

/(app)/patients/[id].tsx

/(app)/prescriptions/new.tsx

/components                    ← Reusable UI components

MedicineSearchInput.tsx

AISuggestionPanel.tsx

AppointmentCard.tsx

/store                         ← Zustand global state

/api                           ← API client (React Query hooks)

/utils                         ← PDF helpers, formatters

app.json, package.json

/backend                         ← Node.js Express API

/src

/routes                      ← Express route definitions

/controllers                 ← Business logic handlers

/services

gemini.service.ts          ← Gemini AI integration

sms.service.ts             ← Fast2SMS integration

pdf.service.ts             ← pdfkit prescription PDFs

medicines.service.ts       ← Medicine DB search

/middleware                  ← Auth, validation

/prisma                        ← Prisma schema + migrations

Dockerfile

.env.example

# 10. Summary & Next Steps

DocAssist is a comprehensive, production-ready doctor workflow application built entirely on free and open-source tools. The architecture is lean, secure, and scalable from a single-doctor clinic to a multi-doctor hospital.

## Immediate Next Steps

- Set up development environment: Node.js, Expo CLI, Supabase account, Firebase project

- Download Indian medicine dataset from GitHub (junioralive/Indian-Medicine-Dataset) and import to PostgreSQL

- Create Firebase project and enable email/password authentication

- Begin Phase 1: Scaffold Expo app + Node.js backend, deploy to Cloud Run

- Register for Fast2SMS API key and Gemini API key (both free)

OpenFDA Verdict: DO NOT use OpenFDA for Indian deployments. It only covers US-approved drugs and lacks Indian brand names entirely. Use self-hosted PostgreSQL with NPPA/TrueMD/Indian-Medicine-Dataset instead — it is free, offline-capable, and covers 1 lakh+ Indian medicines.

— End of Document —